## 🛠️ Implementation Roadmap: National ID Edge Validator

### Phase 1: Core Python Development (The Melody)

Build the heart of the application. The "Validator" needs to be fast and lightweight for edge nodes.

- App Framework: Use FastAPI or Flask. FastAPI is recommended for its speed and built-in validation (using Pydantic).

- Validation Logic: Write Python functions to check ID formats (e.g., regex for length, checksums, or birthdate verification).

- Local Storage: Since this is "Edge," assume intermittent internet. Use SQLite or Redis to cache valid ID hashes locally on the node.

- Containerization: Write a multi-stage Dockerfile. Use a slim base image like python:3.11-slim to keep the footprint small.

### Phase 2: Secure CI/CD (The rCI Rhythm)

This is your professor's first major challenge. You need to automate security.

- Pipeline Setup: Use GitHub Actions (.github/workflows/main.yml).

- Step 1: Build: Build the Docker image on every push to main.

- Step 2: Security Scan (Trivy): Integrate a Trivy scan.

Implementation Detail: Set the scanner to return an exit code of 1 if it finds CRITICAL or HIGH vulnerabilities. This stops the pipeline so you never push "dirty" code.

- Step 3: Push: Only if the scan passes, use docker/build-push-action to push the image to Docker Hub.

### Phase 3: Kubernetes Edge Deployment (The DaemonSet Harmony)

Deploying to "Branch Offices" means your service must live everywhere.

- Cluster Setup: For testing, use Kind or Minikube with multiple nodes to simulate "branches."

- The DaemonSet Manifest: Instead of a Deployment, create a DaemonSet manifest.

  - Node Selection: If only certain nodes are "Branch Offices," use nodeSelector or affinity to target them based on labels (e.g., office=branch).

- Networking: Use a NodePort or HostPort so that devices in the physical branch office can reach the validator at the node's local IP.

### Phase 4: Monitoring & Testing (The Final Rehearsal)

- Functional Test: Send valid and invalid IDs to different node IPs to ensure consistent results.

- Chaos Test: Delete a pod on one node. Observe how the DaemonSet controller immediately resurrects it (unlike a Deployment, it won't move it to a different node; it must stay on that branch).

- Vulnerability Proof: Intentionally use an old, vulnerable library in a branch, run the CI, and document how Trivy successfully blocks the push.

📅 Summary Checklist for Your Submission

| Task | Detail | Status |
| --- | --- | --- |
| Python API | FastAPI with /validate endpoint |  |
| Docker Hub | Repository ready for scanned images |  |
| GitHub Secret | DOCKERHUB_TOKEN added to repo |  |
| rCI Pipeline | .yml file with Trivy exit-code logic |  |
| K8s Manifest | kind: DaemonSet with resource limits |  |

Vulnerability scanning with Trivy in GitHub Actions This video provides a practical walkthrough of setting up the exact CI/CD scanning logic your project requires using Trivy and GitHub Actions.